AHLSTROM STELLA

DETAILED END-TO-END TEST PLAN

Direct Order – Twin Reel With FSC Requirements

Scenario ID: Outbound E2E 01 | Wave 1a | Ställdalen

| Document Purpose | Test planning, execution, traceability, controls, and UAT readiness |
| --- | --- |
| Criticality | High |
| Business Frequency | Weekly basis |
| Companion Workbook | Outbound_E2E_01_Detailed_Test_Cases.xlsx |
| Prepared Date | 06 August 2026 |

# 1. Executive Summary

This test plan validates the complete direct-order flow for the Twin Reel scenario, including FSC Credit Mix control, non-standard 16+1 production planning, single-reel cut inspection, mandatory BIO-Burden testing, formal Quality Release, external-warehouse dispatch, customer invoicing, R2R/BC checks, and the full post-dispatch quality return and invoice-reversal process.

The companion Excel workbook contains 82 execution-ready test cases with requirement mapping, preconditions, test data, numbered steps, expected results, priority, execution status, defect linkage, and evidence fields.

# 2. Source Requirement Baseline

| Attribute | Requirement Value |
| --- | --- |
| Scenario ID | Outbound E2E 01 |
| Scenario Name | Direct Order – Twin Reel With FSC Requirements |
| Wave / Release | Wave 1a |
| Mill / Site | Ställdalen |
| Criticality | High |
| Business Frequency | Weekly basis |
| Grade | SD0792060 |
| Customer Reference | Business confirmation required: narrative says Suominen; reference table says Albaad DE |
| Customer Products | Single Reel 284532; Twin Reel 329192 |
| Raw Materials | Södra Blue pulp; Lyocell 1.4×10mm fiber |
| Raw-Material Transfer | Business confirmation required: ÖMAG → PSA in production description; ÖMAG → mälderi in step narrative |
| Production Configuration | 16 twin/double-roll reels plus 1 single reel (exact UoM and order quantity to be confirmed) |

# 3. Test Objectives

Prove that the sales order contains both required customer products and that the non-standard twin/single configuration remains intact from order entry through delivery.

Prove that FSC Credit Mix availability is checked at the required control point and remains accurate and auditable through invoicing and return reversal.

Prove that MRP and TIPS create a feasible, linked production plan for the approved 16+1 configuration and correct raw-material requirements.

Prove that the single reel is alternated between backside and frontside at every jumbo shift and that every twin-reel cut has an inspection reference.

Prove that BIO-Burden sampling, testing, valuation, and formal Quality Release are mandatory and cannot be bypassed.

Prove that external-warehouse stock preserves reel, batch, quality, FSC, and availability status.

Prove that dispatch occurs only when both Quality Release and SUO release controls are satisfied.

Prove that invoice, accounting, R2R, BC, and FSC records reconcile to the physical shipment.

Prove that a post-dispatch quality issue triggers full recall/return, return of all material to stock, and approved invoice/accounting reversal.

# 4. Scope

## 4.1 In Scope

Master-data readiness for customer, material, grade, FSC, BOM/routing, locations, warehouse route, quality inspection, commercial data, and roles.

Sales order creation, configuration completeness, change/cancellation handling, and FSC boundary/concurrency controls.

MRP and TIPS planning, raw-material transfer, 16+1 output planning, shift sequencing, and replanning.

Production confirmation, reel identity, cut inspection, BIO-Burden sampling/results, quality status, and packaging.

Shuttle to external warehouse, availability/picking blocks, outbound planning, SUO release, dispatch, and shipment documentation.

Billing, R2R, BC, FSC ledger, physical/financial reconciliation, and audit trail.

Quality exception after dispatch, full recall, complete return receipt, stock disposition, invoice reversal, R2R/FSC adjustment, and closure.

Integration retry/idempotence, authorization, time/calendar boundaries, and regression of unaffected standard flows.

## 4.2 Conditionally Out of Scope Until Defined

Performance/load targets beyond the stated weekly business frequency.

Exact document-layout validation until approved order form, label, CoA, packing-list, and invoice templates are supplied.

Exact BIO-Burden result limits and retest logic until the approved laboratory specification is supplied.

Exact legal invoice-deletion method and FSC return-accounting behavior until finance and certification owners confirm the design.

Physical equipment qualification, laboratory method validation, and carrier operational testing outside system/process acceptance.

# 5. End-to-End Process Under Test

Create a direct sales order containing both single and twin/double-roll items.

Run MRP and FSC Credit Mix control.

Transfer the order into TIPS and create the linked production plan.

Move Södra Blue pulp and Lyocell 1.4×10mm from ÖMAG to the confirmed production destination.

Produce and package the approved twin/single configuration; alternate the single reel for cut inspection.

Take the BIO-Burden sample, execute testing, and retain the material on quality hold while results are pending.

Shuttle finished goods to the external warehouse while preserving quality, FSC, batch, reel, and stock attributes.

Plan outbound logistics; issue formal Quality Release and SUO order release.

Pick, load, dispatch, and create required shipment documents.

Create the customer invoice and complete R2R, BC, financial, quantity, and FSC reconciliation.

When a post-dispatch quality mistake is found, recall the full truck/order, receive all material, reverse the invoice/accounting/FSC treatment, and close the case.

# 6. Test Strategy

| Test Layer | Purpose | Primary Coverage | Evidence |
| --- | --- | --- | --- |
| Configuration / Data Readiness | Validate all prerequisites before E2E execution. | TC-001–TC-008 | Approved master-data extracts, role matrix, interface health, expected-value sheets |
| System Integration Testing | Validate field mapping, status propagation, retries, and idempotence. | TIPS, quality, WMS/external warehouse, billing/accounting interfaces | Message logs, source/target comparisons, retry evidence |
| End-to-End Functional Testing | Validate the complete happy path from order creation to invoice and reconciliation. | Cycle 1 | Document flow, screenshots, stock/quality/FSC/finance reconciliation |
| Negative and Control Testing | Prove that insufficient FSC, missing single reel, pending/failed BIO, missing releases, and unauthorized actions are blocked. | Cycle 2 | Error messages, hold statuses, security/audit logs |
| Return / Recall Testing | Validate the complete post-invoice quality exception. | Cycle 3 | Recall evidence, return receipt, invoice/R2R/FSC reversals |
| Regression Testing | Confirm the new controls do not disrupt unaffected standard processes. | Cycle 4 | Baseline-vs-test comparison and sign-off |

# 7. Test Types and Control Coverage

Positive functional: valid order, planning, production, release, dispatch, billing, and return flows.

Negative/control: missing items, invalid quantities, insufficient FSC, wrong raw material, failed inspections, pending/failed BIO, missing releases, premature billing, and incomplete return.

Boundary: exact FSC balance, overdue BIO result beyond 10 days, calendar/time-zone transitions, and confirmed quantity/UoM limits.

Authorization: role restrictions for Quality Release, warehouse overrides, invoicing/reversal, and other critical actions.

Integration/idempotence: retries and duplicate/out-of-sequence events for TIPS, QMS/LIMS, external WMS, and billing/accounting.

Reconciliation: ordered/planned/produced/packaged/shipped/invoiced/returned quantities; inventory; accounting; and FSC ledger.

Traceability/audit: reel/lot/package/document linkage and immutable event history.

# 8. Environment and Logical System Landscape

| Logical Component | Required Capability | Confirmation Needed |
| --- | --- | --- |
| Order / ERP | Sales order, MRP, inventory, delivery, billing, accounting, document flow | Actual application and module names |
| TIPS | Production planning, reel assignment, shift sequence, plan status | Interface method, message ownership, retry process |
| Production Execution | Raw-material issue, reel IDs, output confirmation, inspection records | MES/manual control boundaries |
| QMS / LIMS | BIO sample, result, valuation, Quality Release | Acceptance limits, statuses, approvers, interface |
| External Warehouse / WMS | Shuttle receipt, stock status, picking, loading, dispatch | Warehouse system, ownership, override controls |
| SUO | Order release for outbound execution | Release trigger, status, authorization |
| Billing / R2R / BC | Invoice, accounting, reconciliations, control checks | BC definition/checklist and responsible roles |
| FSC Control / Ledger | Availability, reservation, consumption, reversal, audit | Exact blocking point and return treatment |

# 9. Test Data Requirements

| Data Domain | Required Data | Known Value / Requirement | Readiness |
| --- | --- | --- | --- |
| Customer / Partners | Sold-to, ship-to, bill-to, payer | Confirm Suominen vs Albaad DE and approved partner functions | Open |
| Products | Grade and customer-product mapping | SD0792060; Single 284532; Twin 329192 | Provided, validate |
| Order quantity | Twin/single quantities and UoM | 16 twin/double-roll reels + 1 single reel; exact interpretation pending | Open |
| Raw materials | Material numbers, batches, FSC status, quantities | Södra Blue pulp; Lyocell 1.4×10mm | Partially provided |
| Locations | Source, production destination, external warehouse | ÖMAG; PSA vs mälderi unresolved; external warehouse ID | Open |
| FSC | Opening balance, validity, conversion, claim code | Sufficient, exact-boundary, insufficient, concurrent-order datasets | Open |
| Production | BOM, routing, machine, jumbo shifts, starting orientation | Business-approved 16+1 plan and B/F alternation | Open |
| BIO-Burden | Sample plan, limits, result codes, retest rules | Pass, fail, pending, invalid, duplicate, late result | Open |
| Quality | Release/hold/reject statuses and approvers | Authorized and unauthorized user datasets | Open |
| Commercial | Price, currency, tax, payment terms, incoterms | Approved values for both products | Open |
| Logistics | Carrier, route, truck/order, packaging, weights | Happy-path and full-recall transport data | Open |
| Finance | G/L, account assignments, expected postings, cancellation reason | Original and reversal expectations | Open |
| Documents | Order form, labels, CoA, packing list, invoice | Approved templates and mandatory fields | Open |
| Users/Roles | Named test users and role matrix | Order, planning, production, quality, warehouse, shipping, billing, R2R/BC | Open |

# 10. Entry and Exit Criteria

## 10.1 Entry Criteria

Open items OI-01 through OI-12 are resolved or formally accepted with testable assumptions.

Approved customer, product, grade, FSC, BOM/routing, location, quality, packaging, pricing, tax, finance, and document master data are loaded.

Required interfaces are deployed, monitored, and have defined retry/reconciliation procedures.

Named test users and roles are available; authorization and segregation-of-duties expectations are approved.

Expected values are documented for quantities, FSC consumption, inventory movements, invoice values, accounting entries, and reversal behavior.

The external warehouse test path and transport/recall data are available.

Defect workflow, evidence repository, execution calendar, and business sign-off owners are confirmed.

## 10.2 Exit Criteria

100% of P1 cases are executed; all critical E2E, FSC, quality-release, dispatch, invoice, and full-return controls pass.

No open Severity 1 or Severity 2 defect; any deferred lower-severity defect has approved business risk acceptance.

All physical, quality, certification, logistics, billing, and accounting reconciliations have zero unexplained variance.

No unauthorized shipment, FSC certification, Quality Release, invoice, or stock reuse is possible in tested negative scenarios.

All required documents and audit evidence are retained and reviewed.

Business owners for Sales, Planning/Production, Quality, Warehouse/Logistics, FSC/Certification, Finance/R2R/BC, and IT provide sign-off.

# 11. Roles and Responsibilities

| Role | Primary Responsibility | Suggested Sign-off / Evidence |
| --- | --- | --- |
| Test Manager / E2E Lead | Plan cycles, coordinate dependencies, manage scope, defects, reporting, and sign-off. | Approved plan, daily status, exit report |
| Sales / Customer Service | Validate customer/product data, direct-order entry, completeness, and commercial outputs. | Order and billing acceptance |
| MRP / TIPS Planner | Validate demand, raw-material requirements, capacity, 16+1 linkage, and alternation plan. | Planning evidence and exceptions |
| Production / Packaging | Validate material issue, reel creation, shift inspection, packaging, and labels. | Production and packaging records |
| Quality / Laboratory | Validate sample, result, BIO decision, Quality Release, failure/retest, and auditability. | Inspection and release evidence |
| Warehouse / Logistics | Validate shuttle, stock status, picking, SUO/quality blocks, dispatch, and recall. | WMS/transport evidence |
| FSC / Certification Owner | Validate availability, reservation, invoice consumption, return adjustment, and chain-of-custody trace. | FSC ledger and reconciliation |
| Finance / Billing / R2R / BC | Validate invoice, accounting, cancellation/reversal, and business controls. | Financial reconciliation and BC checklist |
| IT / Integration | Validate interfaces, monitoring, retries, idempotence, security, and logs. | Interface and technical evidence |

# 12. Suggested Execution Cycles

| Cycle | Purpose | Case Set |
| --- | --- | --- |
| Cycle 0 – Readiness | Resolve open items, validate master data, roles, interfaces, forms, and expected accounting/FSC values. | TC-001–TC-008 |
| Cycle 1 – Happy Path | Execute order-to-cash flow with sufficient FSC, correct 16+1 production, passing BIO result, external warehouse dispatch, invoice, R2R/BC. | TC-009, TC-014, TC-018–TC-020, TC-022–TC-033, TC-036, TC-039, TC-042–TC-044, TC-046, TC-052–TC-055, TC-057, TC-059–TC-064 |
| Cycle 2 – Negative Controls | Verify FSC, configuration, quality, release, authorization, and timing blocks. | TC-010–TC-013, TC-015–TC-017, TC-021, TC-034–TC-041, TC-045, TC-047–TC-051, TC-056, TC-058 |
| Cycle 3 – Return/Recall | Execute quality exception after dispatch/invoice, full recall, stock return, invoice/R2R/FSC reversal, and closure. | TC-065–TC-074 |
| Cycle 4 – Integration/Regression | Validate recovery, idempotence, calendar handling, auditability, and unaffected standard flows. | TC-075–TC-082 |

# 13. Defect Management

All defects should identify the failed test case, requirement, document/reel/package IDs, test data, user/role, timestamps, expected result, actual result, evidence, and reconciliation impact.

| Severity | Definition |
| --- | --- |
| Severity 1 – Critical | Unauthorized shipment, negative/incorrect FSC certification, major financial corruption, or E2E process unavailable with no workaround. |
| Severity 2 – High | Critical control or business step fails; material workaround has compliance/operational risk. |
| Severity 3 – Medium | Function works with controlled workaround; no unauthorized shipment/certification/financial misstatement. |
| Severity 4 – Low | Cosmetic, usability, wording, or minor document-format issue with no control impact. |

Severity 1 and 2 defects stop the affected E2E cycle unless the test manager and all impacted business-control owners approve a controlled continuation.

A defect is closed only after correction, retest, targeted regression, and reconciliation of any documents or balances created during failed execution.

Data-fix-only resolutions must include root cause, preventive action, and proof that the production process will not require uncontrolled manual repair.

# 14. Reporting and Metrics

Execution: planned, executed, passed, failed, blocked, not applicable, and pass rate by cycle/process/priority.

Defects: open by severity, age, process, root cause, retest status, and control impact.

Coverage: requirement-to-test mapping, P1 completion, negative-control coverage, and interface/reconciliation coverage.

Reconciliation: quantity variance, value variance, FSC variance, stock variance, and unmatched document count.

Readiness: open business decisions, missing test data, missing roles, interface availability, and document-template readiness.

# 15. Key Risks and Mitigations

| Risk | Impact | Mitigation / Test Response |
| --- | --- | --- |
| Customer and location ambiguities remain unresolved | Invalid master data and non-repeatable test results | Resolve OI-01/OI-02 before Cycle 0 completion; parameterize scripts until approved. |
| FSC blocking/reversal design is unclear | Certification non-compliance or incorrect balance | Obtain certification-owner expected ledger examples; execute exact, insufficient, concurrency, cancellation, invoice, and return cases. |
| BIO specification and release workflow are incomplete | False release or inability to complete quality testing | Approve sample/result/retest/status/role design before execution; hard-stop release tests. |
| External warehouse does not preserve quality/FSC status | Unauthorized dispatch risk | Reconcile attributes at shuttle receipt and block all bypass paths. |
| Invoice “deletion” conflicts with legal accounting controls | Incorrect customer and ledger treatment | Use finance-approved cancellation/credit/reversal method; test full accounting and audit chain. |
| 82-case execution is data- and role-intensive | Schedule slippage and blocked tests | Front-load Cycle 0, use reusable data packs, and assign named evidence owners. |

# 16. Open Business Decisions

| ID | Topic | Requirement Ambiguity / Gap | Required Decision |
| --- | --- | --- | --- |
| OI-01 | Customer identity conflict | Narrative states the order is placed by Suominen, while the reference table identifies customer Albaad DE. | Confirm sold-to, ship-to, bill-to, and customer-product assignments before test data creation. |
| OI-02 | Raw-material destination conflict | Production description says ÖMAG to PSA; detailed narrative says ÖMAG to mälderi. | Confirm destination plant/storage location and interface terminology. |
| OI-03 | Production quantity/UoM | “16 double rolls on a single core and 1 single core reel” is not fully explicit as order quantity, reel count, roll count, or packaging unit. | Confirm exact quantities, UoM, tolerances, and over/under-delivery rules. |
| OI-04 | FSC blocking point | Requirement says balance is verified before order creation and imbalance blocks certification; exact system behavior is not defined. | Confirm whether order save is blocked, order is put on hold, or only FSC claim/certification is blocked. |
| OI-05 | System landscape | Only TIPS and SUO are named; ERP, QMS/LIMS, WMS/external warehouse, R2R, and BC applications/interfaces are not identified. | Map logical components and interface ownership. |
| OI-06 | BIO-Burden specification | Sampling plan, acceptance limits, retest rules, result codes, and approver roles are not provided. | Provide approved inspection plan and decision rules. |
| OI-07 | Quality release statuses | The formal release workflow, status codes, authorization, and override rules are not stated. | Define release/hold/reject statuses and segregation of duties. |
| OI-08 | Return stock status | Requirement says return all material back in stock but does not specify unrestricted, quality inspection, blocked, or scrap status. | Confirm required return movement type and final stock status. |
| OI-09 | Invoice “deletion” method | Legal/accounting handling may require cancellation, credit memo, or reversal rather than physical deletion. | Confirm approved country/legal process and accounting documents. |
| OI-10 | FSC reversal on return | The requirement does not state how FSC consumption/reservation is reversed after full return and invoice cancellation. | Confirm chain-of-custody accounting treatment. |
| OI-11 | Document content | Templates and mandatory fields for order forms, labels, invoice, CoA, and packing list are not supplied. | Provide approved forms and field-level acceptance criteria. |
| OI-12 | Roles and approvals | Test users and roles are explicitly deferred to a later stage. | Define creator, planner, producer, sampler, quality approver, warehouse, shipping, invoicing, and finance roles. |

# 17. Requirements Traceability

| Requirement | Description | Mapped Cases | Coverage |
| --- | --- | --- | --- |
| REQ-01 | Create a direct sales order containing both the single-reel and twin-reel customer products. | TC-002, TC-009, TC-010, TC-011, TC-032, TC-079 | 6 case(s) |
| REQ-02 | Verify sufficient FSC Credit Mix balance before order creation and maintain certification balance through invoicing. | TC-003, TC-009, TC-013, TC-014, TC-015, TC-016, TC-017, TC-018, TC-029, TC-043, TC-060, TC-063, TC-072, TC-081 | 14 case(s) |
| REQ-03 | Plan and produce the non-standard configuration of 16 twin/double-roll reels and 1 single reel. | TC-002, TC-004, TC-010, TC-011, TC-012, TC-019, TC-024, TC-025, TC-027, TC-030, TC-031, TC-032, TC-042, TC-053, TC-079 | 15 case(s) |
| REQ-04 | Move Södra Blue pulp and Lyocell 1.4×10mm from ÖMAG to the business-confirmed production destination. | TC-004, TC-005, TC-020, TC-021, TC-022, TC-028, TC-029 | 7 case(s) |
| REQ-05 | Plan the order in TIPS and preserve correct reel quantities, sequencing, and assignments. | TC-019, TC-023, TC-024, TC-027, TC-075, TC-079 | 6 case(s) |
| REQ-06 | Alternate the single reel between backside and frontside at every jumbo shift to inspect each twin-reel cut. | TC-010, TC-025, TC-026, TC-031, TC-033, TC-034, TC-035, TC-081 | 8 case(s) |
| REQ-07 | Take a BIO-Burden sample, execute and approve the test, normally within 7–10 days. | TC-006, TC-036, TC-037, TC-038, TC-039, TC-040, TC-045, TC-056, TC-076, TC-080 | 10 case(s) |
| REQ-08 | Prevent shipment until a formal Quality Release is valid. | TC-006, TC-035, TC-037, TC-038, TC-039, TC-040, TC-041, TC-045, TC-048, TC-049, TC-051, TC-052, TC-054, TC-056, TC-058, TC-076, TC-080, TC-081 | 18 case(s) |
| REQ-09 | Shuttle finished goods to an external warehouse while preserving stock, quality, and certification status. | TC-005, TC-046, TC-047, TC-048, TC-077 | 5 case(s) |
| REQ-10 | Plan and execute outbound logistics only after required Quality Release and SUO order release controls. | TC-049, TC-050, TC-051, TC-052, TC-053, TC-054, TC-077, TC-081 | 8 case(s) |
| REQ-11 | Create the customer invoice and perform R2R and BC checks. | TC-007, TC-057, TC-058, TC-059, TC-060, TC-061, TC-062, TC-063, TC-064, TC-071, TC-078, TC-081 | 12 case(s) |
| REQ-12 | For a quality mistake found after dispatch and invoicing, recall/return the full truck/order, return all material to stock, and delete/cancel the invoice. | TC-065, TC-066, TC-067, TC-068, TC-069, TC-070, TC-071, TC-072, TC-073, TC-074, TC-081 | 11 case(s) |
| REQ-13 | Produce and validate required business documents such as labels, invoice, CoA, and packing list. | TC-018, TC-042, TC-043, TC-044, TC-055, TC-064 | 6 case(s) |
| REQ-14 | Use business-approved test data and assigned test users/roles. | TC-001, TC-008, TC-041 | 3 case(s) |

# 18. Test Case Catalogue

The following catalogue provides the complete case inventory. The companion workbook contains the execution-level preconditions, data, numbered steps, expected results, assumptions, ownership, status, actual result, defect, and evidence fields for every case.

| ID | Requirement | Process Area | Test Case | Type | Priority |
| --- | --- | --- | --- | --- | --- |
| TC-001 | REQ-14 | Master Data | Validate business-approved customer and partner master | Data validation | P1 |
| TC-002 | REQ-01, REQ-03 | Master Data | Validate grade and customer-product references | Data validation | P1 |
| TC-003 | REQ-02 | Master Data | Validate FSC Credit Mix master data and opening balance | Data validation / Control | P1 |
| TC-004 | REQ-03, REQ-04 | Master Data | Validate BOM, routing, and 16+1 production configuration | Data validation | P1 |
| TC-005 | REQ-04, REQ-09 | Master Data | Validate storage locations and external-warehouse route | Data validation / Integration | P1 |
| TC-006 | REQ-07, REQ-08 | Master Data | Validate BIO-Burden inspection plan and quality-release workflow | Data validation / Control | P1 |
| TC-007 | REQ-11 | Master Data | Validate pricing, tax, currency, and account determination | Data validation | P2 |
| TC-008 | REQ-14 | Security and Roles | Validate role assignments and segregation of duties | Authorization / Control | P1 |
| TC-009 | REQ-01, REQ-02 | Sales Order | Create valid direct order with both single and twin reel items | Positive E2E | P1 |
| TC-010 | REQ-01, REQ-03, REQ-06 | Sales Order | Attempt order without the required single reel | Negative / Control | P1 |
| TC-011 | REQ-01, REQ-03 | Sales Order | Attempt order without the twin-reel item | Negative | P2 |
| TC-012 | REQ-03 | Sales Order | Validate incorrect quantity ratio or UoM | Negative / Boundary | P1 |
| TC-013 | REQ-02 | Sales Order | Block order when FSC Credit Mix balance is insufficient | Negative / Control | P1 |
| TC-014 | REQ-02 | Sales Order | Validate exact-balance FSC boundary | Boundary / Control | P1 |
| TC-015 | REQ-02 | Sales Order | Prevent over-allocation by concurrent orders | Concurrency / Control | P1 |
| TC-016 | REQ-02 | Sales Order | Revalidate FSC after order quantity increase | Change / Negative | P1 |
| TC-017 | REQ-02 | Sales Order | Release FSC reservation after order reduction or cancellation | Change / Reconciliation | P1 |
| TC-018 | REQ-02, REQ-13 | Sales Order | Trace FSC claim from order through invoice | Traceability / E2E | P1 |
| TC-019 | REQ-03, REQ-05 | MRP / TIPS | MRP creates requirements for both reel configurations | Positive / Integration | P1 |
| TC-020 | REQ-04 | MRP / TIPS | MRP calculates Södra Blue and Lyocell requirements | Positive | P1 |
| TC-021 | REQ-04 | MRP / TIPS | Handle insufficient raw material availability | Negative / Planning | P1 |
| TC-022 | REQ-04 | MRP / TIPS | Create and execute raw-material transfer from ÖMAG | Positive / Integration | P1 |
| TC-023 | REQ-05 | MRP / TIPS | Transfer sales-order demand to TIPS | Interface / Positive | P1 |
| TC-024 | REQ-03, REQ-05 | MRP / TIPS | Plan the approved 16 twin + 1 single configuration in TIPS | Positive / Planning | P1 |
| TC-025 | REQ-03, REQ-06 | MRP / TIPS | Plan linked simultaneous twin and single reel production | Positive / Control | P1 |
| TC-026 | REQ-06 | MRP / TIPS | Generate backside/frontside alternation sequence per jumbo shift | Positive / Control | P1 |
| TC-027 | REQ-03, REQ-05 | MRP / TIPS | Replan after quantity/date change or production disruption | Change / Regression | P2 |
| TC-028 | REQ-04 | Production | Issue correct raw-material lots to production | Positive / Traceability | P1 |
| TC-029 | REQ-02, REQ-04 | Production | Prevent use of wrong or non-compliant raw material | Negative / Control | P1 |
| TC-030 | REQ-03 | Production | Produce and confirm 16 twin reels | Positive | P1 |
| TC-031 | REQ-03, REQ-06 | Production | Produce and confirm the required single reel | Positive / Control | P1 |
| TC-032 | REQ-01, REQ-03 | Production | Validate unique reel IDs and customer-product assignment | Data integrity | P1 |
| TC-033 | REQ-06 | Production Quality | Record cut inspection using the single reel at every shift | Positive / Control | P1 |
| TC-034 | REQ-06 | Production Quality | Detect missed or repeated single-reel orientation | Negative / Control | P1 |
| TC-035 | REQ-06, REQ-08 | Production Quality | Handle failed cut inspection | Negative / Quality | P1 |
| TC-036 | REQ-07 | BIO-Burden Quality | Create BIO-Burden sample at the required production stage | Positive | P1 |
| TC-037 | REQ-07, REQ-08 | BIO-Burden Quality | Block release when BIO-Burden sample is missing | Negative / Control | P1 |
| TC-038 | REQ-07, REQ-08 | BIO-Burden Quality | Maintain shipment block while BIO-Burden result is pending for 7–10 days | Time-based / Control | P1 |
| TC-039 | REQ-07, REQ-08 | BIO-Burden Quality | Approve passing BIO-Burden result and issue Quality Release | Positive / Control | P1 |
| TC-040 | REQ-07, REQ-08 | BIO-Burden Quality | Reject failed BIO-Burden result | Negative / Control | P1 |
| TC-041 | REQ-08, REQ-14 | BIO-Burden Quality | Prevent unauthorized Quality Release | Authorization / Negative | P1 |
| TC-042 | REQ-03, REQ-13 | Packaging | Package twin and single reels correctly | Positive | P1 |
| TC-043 | REQ-02, REQ-13 | Packaging | Validate FSC and product information on labels | Document / Compliance | P1 |
| TC-044 | REQ-13 | Packaging | Validate CoA and packing-list completeness | Document / Positive | P2 |
| TC-045 | REQ-07, REQ-08 | BIO-Burden Quality | Handle invalid sample or approved retest workflow | Exception / Quality | P2 |
| TC-046 | REQ-09 | External Warehouse | Shuttle finished goods to external warehouse preserving attributes | Positive / Integration | P1 |
| TC-047 | REQ-09 | External Warehouse | Handle shuttle receipt discrepancy | Negative / Reconciliation | P2 |
| TC-048 | REQ-08, REQ-09 | External Warehouse | Exclude unreleased material from picking and shipment | Negative / Control | P1 |
| TC-049 | REQ-08, REQ-10 | Outbound Logistics | Plan logistics before release but block physical execution | Process / Control | P2 |
| TC-050 | REQ-10 | Outbound Logistics | Block dispatch when SUO order release is missing | Negative / Control | P1 |
| TC-051 | REQ-08, REQ-10 | Outbound Logistics | Block dispatch when Quality Release is missing but SUO release exists | Negative / Control | P1 |
| TC-052 | REQ-08, REQ-10 | Outbound Logistics | Permit dispatch only when both Quality and SUO releases exist | Positive / Control | P1 |
| TC-053 | REQ-03, REQ-10 | Outbound Logistics | Pick complete and correct twin/single quantities | Positive / Reconciliation | P1 |
| TC-054 | REQ-08, REQ-10 | Outbound Logistics | Prevent manual warehouse override of release blocks | Authorization / Negative | P1 |
| TC-055 | REQ-13 | Outbound Logistics | Generate accurate shipment documents | Document / Positive | P2 |
| TC-056 | REQ-07, REQ-08 | Outbound Logistics | Do not auto-release after maximum expected BIO test duration | Boundary / Negative | P1 |
| TC-057 | REQ-11 | Billing | Create invoice after successful dispatch | Positive | P1 |
| TC-058 | REQ-08, REQ-11 | Billing | Block invoice before shipment/PGI | Negative / Control | P1 |
| TC-059 | REQ-11 | Billing | Validate invoice quantities, prices, taxes, and references | Reconciliation | P1 |
| TC-060 | REQ-02, REQ-11 | FSC Accounting | Update FSC Credit Mix balance through invoicing | Control / Reconciliation | P1 |
| TC-061 | REQ-11 | R2R | Validate revenue and receivable accounting entries | Finance / Reconciliation | P1 |
| TC-062 | REQ-11 | BC Checks | Execute and evidence BC checks | Control / UAT | P2 |
| TC-063 | REQ-02, REQ-11 | Reconciliation | Reconcile order, production, stock, shipment, invoice, finance, and FSC | E2E Reconciliation | P1 |
| TC-064 | REQ-11, REQ-13 | Billing | Validate invoice output and audit trail | Document / Audit | P2 |
| TC-065 | REQ-12 | Customer Return | Create quality exception after dispatch and invoicing | Exception / E2E | P1 |
| TC-066 | REQ-12 | Customer Return | Recall the full truck/order | Positive / Control | P1 |
| TC-067 | REQ-12 | Customer Return | Reject or flag partial return for this full-return scenario | Negative / Control | P1 |
| TC-068 | REQ-12 | Customer Return | Receive returned truck and all material | Positive / Reconciliation | P1 |
| TC-069 | REQ-12 | Customer Return | Apply approved returned-stock status | Quality / Control | P1 |
| TC-070 | REQ-12 | Customer Return | Cancel/delete invoice using approved accounting process | Finance / Exception | P1 |
| TC-071 | REQ-11, REQ-12 | R2R | Validate R2R reversal for returned and cancelled order | Finance / Reconciliation | P1 |
| TC-072 | REQ-02, REQ-12 | FSC Accounting | Adjust FSC Credit Mix after full return and invoice reversal | Control / Reconciliation | P1 |
| TC-073 | REQ-12 | Customer Return | Prevent return-case closure before full completion | Negative / Workflow | P1 |
| TC-074 | REQ-12 | Customer Return | Complete end-to-end return reconciliation | E2E Reconciliation | P1 |
| TC-075 | REQ-05 | Integration Recovery | Recover from ERP/MRP to TIPS interface failure | Integration / Recovery | P1 |
| TC-076 | REQ-07, REQ-08 | Integration Recovery | Handle duplicate or out-of-sequence BIO result messages | Integration / Idempotence | P1 |
| TC-077 | REQ-09, REQ-10 | Integration Recovery | Recover from external-WMS transfer or dispatch message failure | Integration / Idempotence | P1 |
| TC-078 | REQ-11 | Integration Recovery | Recover from billing/accounting interface failure | Integration / Idempotence | P1 |
| TC-079 | REQ-01, REQ-03, REQ-05 | Change Control | Handle master-data change during an active order | Change / Regression | P2 |
| TC-080 | REQ-07, REQ-08 | Time and Calendar | Validate BIO dates across weekends, holidays, and time zones | Boundary / Integration | P2 |
| TC-081 | REQ-02, REQ-06, REQ-08, REQ-10, REQ-11, REQ-12 | Audit and Compliance | Validate end-to-end audit trail for critical controls | Audit / Compliance | P1 |
| TC-082 | Derived regression | Regression | Verify standard non-FSC or standard-reel flows are not adversely affected | Regression | P2 |

# 19. Execution Guidance

Execute by document chain, not as isolated transactions: retain the same order, production, reel, package, delivery, invoice, FSC, and return identifiers through each E2E cycle.

Capture evidence at control points before proceeding: FSC check/reservation, TIPS plan, shift alternation, cut inspection, BIO sample/result, Quality Release, external-warehouse status, SUO release, PGI, invoice, accounting, and reversal.

For negative cases, verify both the visible error and the absence of unintended downstream effects such as reservation, stock change, release, dispatch, invoice, or accounting entry.

After any interface timeout or retry, perform duplicate checks in both source and target systems.

Complete the reconciliation sheet before closing a cycle; a technically successful transaction is not a pass if quantities, values, stock, FSC, or document links do not reconcile.